All Starts dates 4th may onwards

1. Begin PMW Development. 1 day   
1.1. Update PMW Based on feedback.   
1.2 Update PMW Team Page.   
1.3 Keep Work planned page up to date.   
1.4 Create Forum.   
1.5 Maintenance and administration of PMW.

2. Edit and Update CSS style sheets.   
  
3. Begin work on main site.   
3.1. Create make booking page.   
3.1.1 Have module information displayed on screen.   
3.1.1.1 Validate way of displaying module information by removing user input and linking module name to module ID so that users cannot enter incorrect module information.   
3.1.1.2 Testing of module information   
3.1.2 Create a form that will filter the users search based on their required facilities.   
3.1.2.1 Validate to ensure rooms that do not fit the required criteria cannot be selected.   
3.1.2.2 Testing of room information   
3.1.3 Use an interactive timetable to allow the user to pick their chosen time slots as they would appear on a printed timetable.   
3.1.3.1 Validation to allow rooms to be filtered by which times they are available at.   
3.1.3.2 Testing of time information   
3.2. Create room information page.   
3.2.1 Display room information and use List boxes to show all of the Parks, Buildings and rooms and enable the user to select a room   
3.2.1.1 Validation to prevent rooms from being displayed if they do not fit the filter result  
3.2.1.2 Testing of room select   
3.2.2 Have a graphical way of displaying room information   
3.2.2.1 Validate way of graphically displaying room information   
3.2.2.2 Testing of room information   
3.2.3 Have a more detailed way of filtering the searches.   
3.2.3.1 Validate search filter   
3.2.3.2 Testing of search filter

3.3. Create round information page.   
3.4.Updates to Home page.   
3.5. Create Summary page with options for a list view or a timetable view, use colours to indicate the status of a request. Requests can be edited/deleted depending on its status.   
3.2.1 Validate Summary page.   
3.2.2 Test Summary page.  
3.6. Make and complete Help pages.

4. Create Database.  
4.1. Structure Database.  
4.2. Enter Data into Database.   
4.3. Data encryption of passwords.

5. Documents and Reports.   
5.1. Documentation on PMW.   
5.1.1 Documenting requirements on PMW.   
5.1.2 Documenting Outputs on PMW.   
5.1.3 Documenting objectives on PMW.   
5.1.4 Document updates on PMW.   
5.1.1 Creating and publishing time graph to PMW.

5.2. Documentation.   
5.2.1 Creating New ER Tables.   
5.2.2 Creating New ER Diagram.  
5.2.1 ASP vs PHP report.

5.2.1 Testing Report.